11/02/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 10 PM

Keeping Moms and Infants Healthy Meeting Agenda

**Meeting link:** [**https://fiu.zoom.us/j/2581778066**](https://fiu.zoom.us/j/2581778066)

Any general question or concerns

* **11/06/20 at 1 PM:**
  + Sprint 5 Review and Retrospective meeting and Q&A with Eduardo
* **Eduardo’s Document:**
  + <https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing>
* **Current stories:**
  + <https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing>
* **Notes:**
  + Bring up appointments/reference functionality.

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Attempted to have the

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Eduardo fixed the issues causing the error to occur while trying to create a reminder on the simulator. So now I was able to begin the process of making notifications to the users to remind them about appointments.

●     What is planned to be done until the next scrum meeting?

Continue to work on this issue with my team.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Almost finished linking all signup pages

●     What is planned to be done until the next scrum meeting?

Work out some logic for pregnancy and infant pages, then figure out how to pass all the parameters to firebase

●     What are the hurdles?

The way we are tracking parameters to be passed to firebase may not work or be efficient, needs testing

Chu, Hongru:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Finally got the logout button in the header in Settings to work as intended. Cleaned up further UI elements in Homepage. Homepage transitions and styling are now complete.

●     What is planned to be done until the next scrum meeting?

Assist Lawrence with the SignUp transitions.

●     What are the hurdles?

I had a lot of issues with the logout button in Settings, but I was finally able to get it to work as intended by moving the formatting of the header from App.js to SettingsScreen by setting the options in Settings as opposed to App.js.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

        3

●     What was done since the last scrum meeting?

        Meet with PO and Eduardo.

        Logos for clinics

●     What is planned to be done until the next scrum meeting?

        Logos for clinics

●     What are the hurdles?

       none

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

4

●     What was done since the last scrum meeting?

I worked on the user story to send immunization records to the user’s email. I spent a lot of time trying to solve issue #175 which is affecting the ability to add new immunizations, as well as other features like add appointments or add references.

●     What is planned to be done until the next scrum meeting?

I plan to keep trying to solve issue #175 and if resolved, test all what I have done so far.

●     What are the hurdles?

Bug causing Issue #175 hard to find.

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

       We had the backlog meeting with PO and Eduardo

      Worked on task “Logo for clinics”

●     What is planned to be done until the next scrum meeting?

Continue working on “Logos for Clinics”

●     What are the hurdles?

none

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?