11/19/2020

Attendees: David Acosta, David Antunez, Lawrence Chik, Hongru Chu, Leonel Diaz, Nicholas Gomez, Jessica Gonzalez, Rolando Hernandez, Yonal Hernandez.

Start time: 1:00 PM

End time: 1: 11 PM

Keeping Moms and Infants Healthy Meeting Agenda

**Meeting link:** [**https://fiu.zoom.us/j/2581778066**](https://fiu.zoom.us/j/2581778066)

Any general question or concerns

* **11/20/20 at 1 PM:**
  + Sprint 6 Review and Retrospective, and Q&A with Eduardo
* **Eduardo’s Document:**
  + <https://docs.google.com/document/d/1BJApnxeVT6NXuI317a8YkSSKjkSxN05bkHNJFxPBorM/edit?usp=sharing>
* **Current stories:**
  + <https://docs.google.com/spreadsheets/d/1Fp02LLkNHoMCYgJnMsJnAX_r7j_KuDb-2HF1SCbtaRY/edit?usp=sharing>

Acosta, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Worked on translations for Firebase.js

●     What is planned to be done until the next scrum meeting?

Keep translating Firebase.js strings.

●     What are the hurdles?

None

Antunez, David:

●     How many hours did I work since the last meeting?

2

●     What was done since the last scrum meeting?

Since the notifications are basically finished now I am just seeing if there's any last minute quality change I can make before the end of the sprint.

●     What is planned to be done until the next scrum meeting?

Continue looking to see if any new issues pop up and or help teammates with final issues.

●     What are the hurdles?

No hurdles

Chik, Lawrence:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Contacted Jean about remaining missing translations, started looking at code to see if it can be cleaned up anywhere

●     What is planned to be done until the next scrum meeting?

Keep reviewing code for cleanup and bugs

●     What are the hurdles?

Waiting on translations to be added

Chu, Hongru:

●     How many hours did I work since the last meeting?

    3

●     What was done since the last scrum meeting?

complete the notification of iOS for issue #178

●     What is planned to be done until the next scrum meeting?

I will push my work to github.

●     What are the hurdles?

None

Diaz, Leonel:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

Finalized the Locations tab for WIC and added a Home button for easier access to go back in the app.

●     What is planned to be done until the next scrum meeting?

Implement the same features over for Medicaid.

●     What are the hurdles?

None.

Gomez, Nicholas:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Gonzalez, Jessica:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hernandez, Rolando:

●     How many hours did I work since the last meeting?

3

●     What was done since the last scrum meeting?

I worked on the immunization schedule solving some issues I have generating the list of items and accessing later the right key to update state.

●     What is planned to be done until the next scrum meeting?

I plan to address those issues and complete the feature to be delivered this Friday.

●     What are the hurdles?

  No hurdles

Hernandez, Yonal:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?

Hyman, Meleik:

●     How many hours did I work since the last meeting?

●     What was done since the last scrum meeting?

●     What is planned to be done until the next scrum meeting?

●     What are the hurdles?